**Chatroom Tasks**

Chatroom Project

Array Bootcamp Fall 2021

Katie Greenwald, Steve Bateman, Bowen Condelario

**Management Tasks:**Making and keeping a schedule  
Regularly scheduling and attending meetings based on the schedule  
Assigning tasks to team members  
Documenting what was done in each meeting  
Keep track of progress and regularly inform higher-ups of project status   
**optional:**   
creating, signing and adhering to a charter, creating a task table and keeping it, creating and maintaining progress reports

**Presentation:**

Making a presentation script.   
Presenting on the chatroom app’s unique appearance and features as a team.

**Required Tasks:**   
Create a Homepage  
Create a Navbar  
Create an about us page  
Create a chatroom page  
Create ability to set name and avatar  
Create ability to create chatroom   
Create ability to set chatroom to public or private  
Create admin (lets us delete posts or rooms we don’t like, create new chatrooms etc. )   
Create ability to change background color/text color  
Create ability to have conversation  
Create ability to show list of users in room   
  
**Bonus Tasks:**Create private messages capability Create ability to see who is typing  
 **Team Tasks:**Have ability to change colors include more backgrounds, text colors as and entire theme   
Create ability to change text size  
Create log in page  
create profile page  
Create datafile.js   
create sign up page

Create content slice

Create state/store

Create admin page and start integrating redux

Create gamification features like levels and rewards for users and rooms   
Create certain themes/backgrounds, avatar frames etc.. that are limited to certain levels (roles?)  
Create an actual game? At least a gif for about page

|  |  |  |  |
| --- | --- | --- | --- |
| **Assignment Chart** | | | |
|  | **Katie** | **Steve** | **Bowen** |
| **Task 0** | Decide theme Design chatroom using figma | | |
| **Task 1** | Create a schedule and git hub repository, take meeting minutes. | Create basic components for chatroom | Add routing to basic components |
| **Task 2** | Make About Page | Make Navbar and home/welcome page | Make chatroom page |
| **Task 3** | Make and work on datafile | Login page | Chatroom part 2 |
| **Task 4** | content slice, state/store | User profile page | Chatroom part 3 |
| **Task 5** | admin page | users component | Chatroom part 4 |
| **Task 6** | Private messaging | User slice | Chatroom messaging |

**Task List:**

**Task 0:**   
Decide theme  
Design chatroom using figma   
  
**Task 1:**   
Make Schedule & assign tasks   
Take meeting minutes   
Set up Git hub repo  
Make Basic Components: HomePage, About, & Chat  
Set up Routing to link all basic components within app   
  
**Task 2:**  
Make Navbar and home/welcome page  
Make about page  
make chatroom page

**Task 3:**Make Profile page  
Make Login Page  
Make datafile **Task 4:**   
content slice  
state/store   
admin page

**Task 5:**Implement redux/other stuff  
User profile page  
users component

**Task 6:**user slice  
chatroom messagingprivate messaging

**Task 7:**

**Task 8:**

**Task ?:**Present Chatroom  
  
**Task ?:**  
Final check over /review   
submit assignment